**Team Name: Scrum Lords Member Name: Austin Bergman**

**Team Project Title: Pick Up Sports**

**Sprint Number: 1 Dates for Sprint: Feb 13 - 26**

**User Stories Team Project  *(18\*2 points for Sprint 1, otherwise 21\*2 points. Add rows as needed)***

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| PBI ID | Task ID | User Story or Task Description | Effort | Completion Points |
| 107 |  | As a visitor/user to the site I would like to see a fantastic and modern homepage that tells me how to use the site so I can decide if I want to use this service in the future. | 55 |  |
|  | 108 | Create starter ASP dot NET MVC 5 Web Application | 10 |  |
|  | 109 | Switch it over to Bootstrap 4 | 10 |  |
|  | 110 | Create nice homepage: write content, customize navbar | 10 |  |
|  | 111 | Create SQL Server database on Azure and configure web app to use it. Hide credentials. | 10 |  |
|  | 160 | Create App Service and deploy site to Azure | 10 |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
| Total Effort Points | | | | 50 |

***Backlog Refinement and Grooming / Next Sprint Planning Score \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_(8 points)***

***Attach printout of the next Sprint backlog.*** If User Stories are added or removed by the Sprint Review meeting then you may not count them and will lose points. Adding a new Task for an existing user story is OK, but all tasks must add up to their parent user story which must be in the Sprint prior to its start. ***PLAN FOR YOUR SPRINTS BEFORE THEY BEGIN!***